Phase 0 — External Service Setup (no code)

- Create Google Cloud project, enable Calendar API, set up OAuth credentials

- Set up Twilio account + phone number

- Diana enables Google Calendar sync in SimplePractice (Plus plan)

- New env vars: GOOGLE_CLIENT_ID, GOOGLE_CLIENT_SECRET, GOOGLE_CALENDAR_ID, STRIPE_SECRET_KEY, STRIPE_WEBHOOK_SECRET,

NEXT_PUBLIC_STRIPE_PUBLISHABLE_KEY, TWILIO_ACCOUNT_SID, TWILIO_AUTH_TOKEN, TWILIO_FROM_NUMBER

Phase 1 — Database Schema

- availability_rules — recurring weekly schedule (day_of_week, start/end time, is_blocked)

- availability_overrides — one-off date overrides (date, start/end time, is_available)

- session_types — duration, fee, label, is_active

- Modify bookings — add status enum (requested/booked/cancelled/expired), start_time, end_time, session_duration, fee,

google_calendar_event_id, stripe_payment_intent_id

- Modify profiles — add notification_preference, stripe_customer_id, client_code

- New settings keys — scheduling_increment, booking_horizon_days

- RLS policies for all new tables

Phase 2 — Utility Libraries

- src/lib/google-calendar.js — auth, list/create/update/delete events

- src/lib/stripe.js — customer creation, setup intents, charge

- src/lib/twilio.js — send SMS

- src/lib/notifications.js — unified dispatch (email via Resend + SMS via Twilio), respects client notification preference

- src/lib/availability.js — compute available slots from rules + overrides - bookings, contiguous slot validation

Phase 3 — API Routes

- api/availability — GET (compute slots for date range), POST/DELETE (admin manages rules/overrides)

- api/bookings — GET (list), POST (client requests), PATCH (admin accept/decline), DELETE (client cancel)

- api/bookings/expire — cron job: expire unactioned requests, send 24h/1h reminders

- api/calendar/events — GET SP + personal events from Google Calendar

- api/calendar/auth + callback — OAuth flow for Google Calendar connection

- api/session-types — CRUD for session types

- api/stripe/setup — Setup Intent for card on file

- api/stripe/webhook — payment event handling

- Vercel cron in vercel.json (every 15 min for expiration)

Phase 4 — Admin Settings UI (parallel with 5, 6, 7)

- Session types management (duration + fee, add/edit/delete)

- Scheduling increment selector (15/30/60 min)

- Booking horizon (days out)

- Recurring weekly availability editor (day-by-day time ranges)

- Recurring blocks (lunch, etc.)

- Google Calendar connect button + OAuth flow

Phase 5 — Client Profile Additions (parallel)

- Notification preference (email/text/both)

- Stripe card on file via Stripe Elements

- Onboarding flow: profile info → payment method

Phase 6 — Admin Calendar (parallel)

- Day/week/month toggle views, hourly grid rows

- Color-coded: SP (purple), coaching (teal), personal (warm)

- Green background = available hours, gray = unavailable

- Requested sessions in red — click to accept/decline modal

- Month view: stacked bars showing SP/coaching/available proportions

- One-off availability toggle by clicking slots

- Session blocks show: time, client name, duration, status, fee

Phase 7 — Client Calendar + Booking Popup (parallel)

- Day/week/month toggle, hourly grid

- Green = available, own sessions displayed with detail

- Month view: session detail + available day indicators

- Booking popup (on day click): select duration → time grid with increment columns → green/x cells based on contiguous

availability → click to request → confirm modal

- Cancel request flow with confirmation

Phase 8 — Notifications

- Request → email + text to Diana

- Accept/decline → email/text to client (per preference)

- Client cancel → email + text to Diana

- Cron reminders: 24h and 1h before unactioned requests

Phase 9 — Google Calendar Sync

- Write coaching events on request/accept/decline/cancel/expire

- Read SP + personal events for admin calendar display

- Event title format: "Coaching: CLT-XXXX - 60min"

- OAuth flow stores refresh token in settings table

Phase 10 — Stripe Payments

- Charge card on file when Diana accepts a booking

- Handle missing payment method (block accept, notify admin)

- Handle payment failure (don't change status, notify admin)

- Store payment_intent_id on booking

Phase 11 — Polish

- Timezone handling (Eastern as default, configurable)

- Concurrent booking prevention (DB-level constraints)

- Mobile responsive calendar views

- Loading/error states

- Optimistic UI updates

---

Packages to install: googleapis, stripe, @stripe/stripe-js, @stripe/react-stripe-js, twilio

Phases 4-7 are parallelizable. Shall I start with Phase 1 (schema)?